PLANNING PHASE

| Date | 10 July 2026 |
| --- | --- |
| Project Domain | ServiceNow |
| Project Name | Automated Employee Onboarding & Offboarding |

# Project Goal

Plan and implement a ServiceNow application that automates employee onboarding and offboarding while providing centralized tracking and department-wise accountability.

# Project Scope

Create the Automated Employee Onboarding & Offboarding application scope.

Create custom tables and required fields for employee lifecycle records.

Create onboarding and offboarding request forms.

Configure roles and access for participating departments.

Build approval and departmental task automation using Flow Designer.

Configure status updates and Business Rules for data consistency.

Test complete onboarding and offboarding scenarios.

Prepare documentation and a demonstration video.

# Implementation Plan

| Phase | Activity | Work |
| --- | --- | --- |
| Phase 1 | Requirement Analysis | Identify stakeholders, fields, approvals, tasks, and expected outputs. |
| Phase 2 | Application & Data Setup | Create application scope, tables, fields, forms, users, groups, and roles. |
| Phase 3 | Workflow Development | Build onboarding, manager approval, IT/HR approval, and offboarding automation. |
| Phase 4 | Security & Rules | Configure role-based access and Business Rules. |
| Phase 5 | Testing | Test approvals, status transitions, task creation, and end-to-end scenarios. |
| Phase 6 | Deployment & Demonstration | Finalize the application, record the demo, and upload project documents to GitHub. |

# Risks and Mitigation

Incorrect flow conditions: test each trigger and condition with sample records.

Approval status not updating: verify approval actions and data pill mappings.

Unauthorized access: validate roles and ACL configuration.

Missing departmental tasks: test each branch of the workflow separately before final end-to-end testing.